## 1. Documentation Index

This index tracks the official deliverables for Phase 1. All documents must be stored in the /Phase1 directory of the GitHub repository.

| Doc # | Document Name | Lead | Status |
| --- | --- | --- | --- |
| 1.1 | System Design Specification | Aathif | In Progress |
| 1.2 | Application Requirements | Heba | In Progress |
| 1.3 | Configuration & Reusability Analysis | Wejd | In Progress |
| 1.4 | Project Setup & Glossary | Raafe | Completed |
| 2.1 | All FSM Designs (State Diagrams) | Aathif | In Progress |
| 2.2 | FSM Analysis Progress | Raafe | In Progress |
| 3.1 | Testing Strategy & Risk Analysis | Sarah | In Progress |
| 3.2 | Technical Architecture Details | Wejd | In Progress |
| 4.1 | Phase 1 Review & QA Report | Sarah | Pending |
| 4.2 | Executive Summary Presentation | ? | Pending |

Shared Templates: All documents must use standard margins, Calibri 11pt font, and contain the "CUD Student Team" header.

## 2. Team & Communication

### 2.1 Team Contacts

- Aathif

- Heba

- Wejd

- Sarah

- Raafe

### 2.2 Protocols

- Daily Standup: TBA

- Version Control:

  - No pushing directly to main.

  - Use phase1 branch for all current work.

  - Daily Commits: Every member must push their daily progress by EOD.

  - Commit Message Format: [Task ID] Description (e.g., [1.1] Updated FSM ports).

## 3. Project Schedule

### 3.1 Weekly Timeline

- Week 1 (Current): Foundation, Logic Diagrams, and Phase 1 Documentation.

- Week 2: Core VHDL Development (fsm_pkg.vhdl, generic_fsm.vhdl).

- Week 3: QA & Verification. Development of testbenches and simulations.

- Week 4: Application Implementation 1 (Traffic Light & Vending Machine).

- Week 5: Application Implementation 2 (Elevator & Serial Protocol).

- Week 6: Final Submission, Final Report, and Presentation.

### 3.2 Key Milestones

- Milestone 1: Phase 1 GitHub Tag Phase1-Complete (Friday Week 1).

- Milestone 2: Successful Simulation of Generic Core (Wednesday Week 3).

- Milestone 3: Final Project Submission (Friday Week 6).

## 4. Technical Glossary

This section ensures the team uses consistent terminology during implementation.

| Term | Definition |
| --- | --- |
| FSM | Finite State Machine. A sequential logic circuit that changes states based on clock edges and inputs. |
| State | A specific condition or "memory" of the system at a given time. |
| Transition | The movement from one state to another, triggered by an input condition or timer. |
| State Encoding | The binary representation of states (e.g., 00, 01, 10). Types include Binary, Gray, and One-Hot. |
| Moore Machine | An FSM where outputs depend only on the current state. |
| Mealy Machine | An FSM where outputs depend on both the current state and the current inputs. |

### VHDL Terminology

- Entity: The "black box" view; defines the inputs (ports) and outputs of the module.

- Architecture: The "internal" view; defines the logic and behavior of the entity.

- Process: A block of code that executes sequentially, used to model clocked logic.

- Signal: Internal wires used to carry data between different parts of the architecture.

- Port: The external connection points (pins) of an entity.

### Configurable Design Terms

- Configuration Table: A constant array/lookup table that defines the FSM's behavior for a specific app.

- Generic Design: A VHDL technique using generic maps to allow the code to be resized or repurposed without changing the logic.

- Testbench: A VHDL file that provides stimulus (clock, inputs) to test the design in a simulator.

- Simulation: Running the code in Vivado to verify logic via waveforms.

- Synthesis: The process of converting VHDL code into actual hardware gates for an FPGA.